|  | UNIVERSITY OF ENGINEERING & TECHNOLOGY LAHORE |  |
| --- | --- | --- |

Session:

2023 – 2027

Subject:

Project Management

Section:

A

Submitted By:

Hania Arshad (2023-CS-13)

Maryyam Fakhar (2023-CS-39)

Submitted To:

Mam Shahzina Raheem

Department of Computer Science

University of Engineering and Technology

Lahore Pakistan

Scope Document

1. Project Objective

The objective of this project is to develop an AI-based Smart Email Auto-Response System that automatically reads, classifies, and responds to incoming emails using AI-driven classification and reply generation. The project will be completed within 3 months at a budget of PKR 80,000.

2. Deliverables

The following deliverables will be provided at the completion of the project:

- AI-assisted email classification and response generation integration supporting up to three Gmail accounts per deployment.

- A single web-based dashboard providing visibility into received emails, their classification categories, automatically generated replies, and a complete timestamped history of sent responses.

- Tracking all incoming emails and outgoing replies.

- Project documentation will include design overview and usage guidelines.

- Final demo of the system on client server

3. Milestones

- Requirement Analysis and Project Planning – 12 May 2026

- System Architecture and Database Design – 19 May 2026

- Email Service Integration– 02 June 2026

- AI-Based Email Classification – 16 June 2026

- User Email Account Integration – 23 June 2026

- Activity Tracking Web-based Dashboard – 07 July 2026

- Security Implementation– 21 July 2026

- Functional Testing & Internal Demo– 30 July 2026

- Deployment on Server & Final Demo – 04 August 2026

4. Technical Requirements

The system will use the following technologies and tools:

- Backend: ASP.NET Core (C#)

- Frontend: React.js

- Database: SQL Server

- AI-based response generation (API-based integrated model)

- Email Service: Gmail API

- Authentication: JWT (JSON Web Token)

- Deployment: Client-provided server with credentials, minimum server specs: 4 GB RAM, 2 vCPU cores, 30 GB storage

- Version Control: Git & GitHub

- Development Tools: Visual Studio & VS Code

Functional requirements include:

- Fetching emails at 1 hour scheduled intervals

- AI-based classification of email messages and generate replies relevant to the email

- Sending automated replies through email APIs

- Keeping record of replies sent to each email with time details

5. Limits and Exclusion

- The system generates email replies automatically using AI — responses are not fixed or repetitive but are dynamically crafted based on the content of each incoming email.

- AI-based response generation relies on a third-party API (i.e. Anthropic). API usage costs are not included in the project budget and will be billed separately based on usage.

- System deployment will be performed on a client-provided server.

- Offline usage is not supported as the system requires email and AI service connectivity.

- Database backups and server-level data recovery are the responsibility of the client. The system does not include automated backup scheduling unless explicitly added as a feature.

- Multi-language support is not included

- Ongoing maintenance and post-deployment support are not included and will require a separate agreement at additional cost.

6. Customer Review

End users of the system include freelancers, small business owners, and customer support teams who regularly handle a high volume of emails. The system is designed to assist these users by automating email responses, improving communication speed, saving time and reducing manual effort in managing high-frequency business communication.